## Great Wiki – Meeting B-1 Agenda

|  |  |
| --- | --- |
| Date | 11/12/2017 |
| Time | From 07:00 am to 10:19 am |
| Attendance | James Bond, Freddie Mercury, Samuel Cho |
| Location | Griffin Hall 3rd floor |

|  |  |  |
| --- | --- | --- |
| Topic | Persons Responsible | Time for Presenting & Comments |
| Implemented all unit tests successfully after overcoming our roadblock with Dr. Cho’s help. | James, Freddie, Sam | 127 minutes |
| Revised Gantt chart to reflect changes in our schedule caused by unforeseen roadblocks. | James, Freddie, Sam | 16 minutes |
| Gathered each team member’s collection of SE rules and discussed their application towards stage C. | James | 20 minutes |
| Clarified our plan for producing our deliverables by the deadline for stage C. | James, Freddie, Sam | 7 minutes |
| Reflected on our progress accomplishing stage C’s goals and evaluated potential future roadblocks. | Sam | 18 minutes |
| Briefly discussed our plan and timeline for stage B. | James, Freddie, Sam | 11 minutes |